Minutes

China Capability Centre – MCHM Finance Team

| Date/Time | 10th March 2026, 10:00am |
| --- | --- |
| Location | Meeting Room 6, and Online – Ms Team |
| Chairperson | Annie Cheung |
| Attendees | China - Shi, Amy (Senior Finance Manager) Hong Kong - Ng, Vicky (Secretary) Hong Kong - Lam, Man Ling Carrie (Accounting Manager – GL) Macau - Lok, Mona Mei Fong (Finance Manager) Asia - Wu, Eric (Senior Manager, FP&A) |
| Apologies | Hong Kong - Lau, Cheuk Ming (Finance Director) Hong Kong - Chiang, Cindy (Accounting Manager – AP) Hong Kong - Fan, Cheuk Wing (Manager - Credit Control and Collection) |
| Guests | N/A |

Project Progress Updates

| Progress Status | Number of Projects |
| --- | --- |
| Not Started | 3 |
| On Hold | 4 |
| Start | 2 |
| Monthly Follow-up | 4 |

DISCUSSION POINTS

| Priority Item | Description | Status | Action Person | Due Date |
| --- | --- | --- | --- | --- |
| 15 | Journal Entries The journal entries of CCHL and Taiwan Branch is continuously handled by CCC. Mona will provide simple journal entries to CCC for trial. CCC has started the journal entries for China. | Start |  |  |
| 16 | FP&A Reports (OTC09) The preparation of OTC09 is fully handled by CCC. Eric will liaise with Amy how CCC can help on the follow up action for OTC09. | Start |  |  |
| Items will be Discussed Later |  |  |  |  |
| 13 | AR Settlement Process The budget of SideTrade has been approved. It will be discussed next meeting. | Budget approved | Fan + TBA |  |
| Items On Hold / Not Started |  |  |  |  |
| 1 | E-Invoice (AP process improvement) Matthew will discuss with Annie once he has completed the UBR configurations. Annie will provide the updates next meeting. | On Hold | Cindy |  |
| 3 | Create New Customer Account After discussion with BU, no on-line form will be implemented. Manual form will be used. CRM or JDE can be worked to setup the new customer but no SOX control. It is still under assessment. | On Hold | Fan + TBA | Followup with Jessica Yu |
| 4 | Payment Process include Online Approval (AP process improvement) ACH process was deployed in HK but the bank fee for Macau is high. | On Hold | Mona | Mona will continue working with HSBC ACH account fees. |

| 7 | Setup an alert process to manage Late PO when supplier invoice was issued before PO issue date AP process improvement After the demonstration of the GEP AP on September 26th. It was discussed that HK will implement the GEP-AP module alongside the GEP PTP. | On Hold | Annie | - |
| --- | --- | --- | --- | --- |
| 8 | Credit Hold Review This will include in the coming enhancement of IQS. | Not Started | Fan + TBA | - |
| 9 | Automatically OTC10 report preparation process Annie followed up with IT that Fire Dept (HK Govt) will start to use a new form on 1st Apr 2026. IT will focus to the enhancement on it. The OTC10 will be on queue. | On Hold | Eric + Pingie |  |
| Monthly Follow-up Items |  |  |  |  |
| 2 | Subcontractors' invoices Online Approval Workflow Cindy will provide the monthly updates. Annie updated that 20 subcontractors have been selected from each department (ES and FS) for testing. It has 50% of contractors are using this system at this stage. | Completed | Cindy |  |
| 10 | Standardize and Centralize process for Accounts Reconciliation and IPE Carrie will provide the monthly updates. Fixed Asset capitalization and depreciation of China have already handled by Macau. Carrie will discuss with Mona the plan for Chubb HK. | Completed | Annie + Carrie |  |
| 14 | Concur Process The Concur of HK, China and Macau have been fully transited to CCC. Amy confirmed with HR that China cannot use Payroll for reimbursement. Vicky will follow up the electronic filing at SharePoint. | Completed | Cindy + Amy |  |

ANY OTHER BUSINESS

- Recruitment:

FP&A x 1 (TBC)

GL x 2 (Yannis, TBC)

AP x 3 (Ella, Zoe, Winnie)

| AP | HK (CHK/ACSL) | Macau | MC |
| --- | --- | --- | --- |
| 3ways | Ella(30%)/Winnie(70%) | Winnie(100%) | Zoe(100%) |
| AP Reconciliation | Ella | Zoe | Zoe |
| Concur | Ella(20%)/Zoe(70%) | Zoe | Zoe |
| Depreciation | Ella | Ella | Ella |

Agenda for next meeting

Next meeting March 31st 2026.  Process Lead will provide an update of projects.

Meeting closed at 10:00

Meeting Minutes prepared by Vicky Ng